Perfect 🚀 Let’s make a step-by-step implementation plan so you can build WealthNest quickly and in the right order.

I’ll break it into phases (like weeks or sprints).

⸻

📌 WealthNest Implementation Plan

🔹 Phase 1 – Setup & Foundation (Week 1–2)

•	Setup Development Environment

•	Install .NET 8 SDK, Visual Studio / Rider, Node.js 18+, Supabase CLI.

•	Create a GitHub repo → backend/ + frontend/.

•	Database Setup

•	Use Supabase (PostgreSQL).

•	Run SQL scripts to create all 17 tables.

•	Basic ERD Diagram

•	Draw relations between Users → Wallets → Transactions → Portfolio → Holdings.

⸻

🔹 Phase 2 – Authentication & Security (Week 2–3)

•	User Signup & Login

•	Implement Supabase Auth (email + password).

•	OTP_Log table → OTP for login & critical actions.

•	Admin Panel Login

•	Separate Admins table for employees.

•	Role-based Access Control

•	Middleware to check user/admin permissions.

•	Password Security

•	Hashing with bcrypt.

⸻

🔹 Phase 3 – Core User Features (Week 3–4)

•	Wallet Management

•	Add / withdraw money.

•	Transactions logged in Transactions + Client_Fund_Ledger.

•	Assets & Live Prices

•	Assets table with metadata.

•	Connect to Live Stock API (Alpha Vantage, Yahoo Finance, NSE/BSE).

•	Show real-time prices when viewing assets.

•	Portfolio

•	Each user has one Portfolio.

•	Add/remove assets → stored in Portfolio_Holdings.

⸻

🔹 Phase 4 – Trading Simulation (Week 4–5)

•	Buy/Sell Assets

•	Deduct from wallet, update holdings.

•	Record in Transactions & Client_Fund_Ledger.

•	Transaction Status

•	Enum: pending / completed / failed.

•	Portfolio Analytics

•	Calculate total value = holdings × live price.

•	Show profit/loss.

⸻

🔹 Phase 5 – Gamification & Engagement (Week 5–6)

•	Achievements

•	First trade, 10 trades, ₹1 lakh invested, etc.

•	Badges + Leaderboard

•	Award badges to users (Achievements, User_Achievements).

•	Leaderboard sorted by points.

•	Notifications

•	Price alerts, reminders, achievements unlocked.

⸻

🔹 Phase 6 – Support & Admin Panel (Week 6–7)

•	Feedback System

•	Users submit feedback/issues → stored in Feedback.

•	Chatbot FAQ

•	Simple auto-reply bot using Chatbot_FAQ.

•	Admin Oversight

•	Admin dashboard: users, transactions, total funds, complaints.

•	Admin_Audit_Log → track admin actions.

•	System_Financials → show total money in client fund.

⸻

🔹 Phase 7 – Polishing & Reporting (Week 8)

•	Export Data

•	Users download CSV of their transactions.

•	Graphs & Analytics

•	Portfolio growth chart.

•	Transaction trends.

•	Security Testing

•	Verify OTP, fund ledger entries, admin restrictions.

•	Final Documentation

•	Update project report with screenshots + ERD.

⸻

⚡ With this plan, you’ll have a working fintech simulation app in ~8 weeks.

•	First 2 weeks → setup + DB.

•	Weeks 3–5 → core investment + trading.

•	Weeks 6–7 → gamification + admin.

•	Week 8 → polish + submit.

⸻

👉 Do you want me to now create a detailed Week 1 task list (with exact SQL scripts + .NET project scaffolding commands)?

_______________________________________________________________________________________

_______________________________________________________________________________________

_______________________________________________________________________________________

_______________________________________________________________________________________

Perfect ✅ let’s expand the 8-week WealthNest roadmap into a detailed implementation checklist.

I’ll give you each week’s tasks, SQL/API/Frontend deliverables, and outputs so you can track progress like a real sprint plan.

⸻

📌 WealthNest 8-Week Implementation Plan

⸻

🔹 Week 1 – Setup & Foundation

Goals: Environment, DB schema, project scaffolding.

Tasks:

•	Install tools: .NET 8, Node.js 18+, Supabase CLI, PostgreSQL client.

•	Create folder structure (backend/, frontend/, docs/).

•	Initialize GitHub repo.

•	Create Supabase project, set .env variables.

•	Write full schema.sql → all 17 tables.

•	Scaffold .NET Web API (WealthNest.Api) + add NuGet packages.

•	Scaffold React (Vite + TS) frontend + install Supabase client.

Deliverables:

•	Supabase DB with tables.

•	Running backend skeleton API.

•	Running React skeleton app.

•	Docs with schema + definition.

⸻

🔹 Week 2 – Authentication & Security

Goals: Users + Admin login system with OTP.

Tasks:

•	Implement Supabase Auth (email+password).

•	OTP_Log → integrate OTP for login (fake OTP for now, real SMS later).

•	Admin login from Admins table.

•	Role-based middleware (User vs Admin).

•	Secure password hashing (BCrypt).

Deliverables:

•	User signup/login with OTP.

•	Admin login with restricted access.

•	Test API routes: /auth/login, /auth/signup.

⸻

🔹 Week 3 – Core User & Wallet Features

Goals: Users can manage wallets and assets.

Tasks:

•	Implement Wallets: deposit, withdraw.

•	Log every action in Transactions + Client_Fund_Ledger.

•	Setup Assets table with sample stock/mutual fund entries.

•	Connect live price API (Alpha Vantage / Yahoo Finance).

•	API endpoints: /wallet/deposit, /wallet/withdraw, /assets/list.

Deliverables:

•	Working wallet (balance updates).

•	Assets visible in frontend with live/cached prices.

•	DB updated automatically with every wallet change.

⸻

🔹 Week 4 – Portfolio & Trading Simulation

Goals: Buying/selling assets, portfolio management.

Tasks:

•	Create Portfolios (1 per user).

•	Implement Portfolio_Holdings for asset ownership.

•	Buy/Sell feature:

•	Deduct wallet balance.

•	Add to holdings.

•	Log in Transactions + Client_Fund_Ledger.

•	Portfolio analytics:

•	Total invested.

•	Current value.

•	Gains/losses %.

•	Endpoints: /portfolio/view, /portfolio/buy, /portfolio/sell.

Deliverables:

•	User can buy/sell stocks & mutual funds.

•	Portfolio dashboard with P/L analytics.

⸻

🔹 Week 5 – Gamification & Engagement

Goals: Badges, achievements, leaderboard.

Tasks:

•	Create Achievements table (e.g., “First Trade”).

•	Assign badges via User_Achievements.

•	Calculate Leaderboard points (based on transaction volume, P/L, etc.).

•	Notifications:

•	Achievement unlocked.

•	Price alerts.

•	Endpoints: /leaderboard, /achievements/my.

Deliverables:

•	Gamified experience (badges, leaderboard).

•	Notifications working.

⸻

🔹 Week 6 – Support & Admin Panel

Goals: Admin monitoring, user feedback, chatbot.

Tasks:

•	Implement Feedback table (user complaints).

•	Simple Chatbot_FAQ auto-reply system.

•	Admin dashboard:

•	View users.

•	Ban users.

•	Monitor System_Financials (total client funds).

•	Admin_Audit_Log → log all admin actions.

•	Endpoints: /admin/users, /admin/funds, /admin/logs.

Deliverables:

•	Admin panel with oversight.

•	Feedback + FAQ chatbot.

⸻

🔹 Week 7 – Reports, Analytics & Security

Goals: Export features, graphs, extra security.

Tasks:

•	User download CSV of transactions.

•	Graphs:

•	Portfolio growth chart.

•	Transaction trends.

•	Security:

•	OTP on every buy/sell/deposit/withdraw.

•	Session auto-logout.

•	Endpoints: /reports/transactions.csv, /analytics/portfolio.

Deliverables:

•	Graphs on frontend with Recharts.

•	Secure transaction flow with OTP.

•	CSV export working.

⸻

🔹 Week 8 – Testing, Demo & Submission

Goals: Polish & finalize.

Tasks:

•	Full integration testing (backend + frontend).

•	Fix bugs & finalize UI design.

•	Prepare screenshots of all features.

•	Update docs/WealthNest_Report.docx with:

•	ERD diagram.

•	Data Flow Diagram (DFD).

•	Screenshots of working app.

•	Deploy (optional) → Netlify (frontend), Render/Heroku (backend).

Deliverables:

•	Final working fintech simulation.

•	Documentation ready for submission.

⸻

⚡ This roadmap guarantees you’ll have a full academic + demo-ready project by the end.

👉 Do you want me to generate the full SQL schema (17 CREATE TABLE scripts) first so you can start with Supabase in Week 1?